NyumbaLink Technical Build Roadmap Intermediate Developer · Django + React · 5-10 hrs / week

How to read this document This roadmap is split into 5 phases covering ~12 months at 5-10 hrs/week. Each phase has a clear goal, weekly sprint breakdown, and a gate — a thing you must prove before moving to the next phase. Do not skip gates.

# 0. Environment Setup  (Before Phase 1)

Complete this once before writing any feature code. It should take one weekend session (~6 hours).

| Setup Task | Action |
| --- | --- |
| Install tools | Python 3.11+, Node 20+, PostgreSQL 15+, Git, VS Code with Pylance + ESLint |
| Create GitHub repo | One mono-repo: /backend (Django) and /frontend (React). Push an initial commit immediately. |
| Django project init | django-admin startproject nyumbalink . — install djangorestframework, django-cors-headers, Pillow, python-decouple |
| React project init | npx create-react-app frontend — install axios, react-router-dom, leaflet (for maps) |
| PostgreSQL setup | Create a local DB called nyumbalink_dev. Configure settings.py with python-decouple .env file. |
| Cloudinary account | Free tier. Store your API key in .env. Never commit secrets to GitHub. |
| Africa's Talking account | Free sandbox for SMS. You will use this for landlord verification alerts in Phase 3. |
| .env file | SECRET_KEY, DATABASE_URL, CLOUDINARY_URL, AT_API_KEY — add .env to .gitignore NOW. |

Gate 0 — Pass before Phase 1 You can run the Django dev server and the React dev server simultaneously, they can talk to each other (CORS configured), and PostgreSQL is connected. If this works, you are ready.

PHASE 1 · Weeks 1–4 (4 weeks · ~35 hrs total) Validation — Manual MVP Prove the idea before building the product

This phase has almost no code. The goal is to prove that real landlords in Nairobi will give you verified listings and that real tenants will engage with them. If this fails, you pivot before wasting months of code.

What You Build in Phase 1

- A simple Google Form to collect landlord listings (name, phone, ID number, house photos, rent, location)

- A WhatsApp group for your chosen estate (Rongai recommended)

- A plain Google Sheet to track all listings — act as your own admin

- A basic static HTML page (no React yet) listing the verified houses — hosted free on GitHub Pages

What You Do in Phase 1

- Go to your target estate in person. Knock on doors. Talk to 20 tenants and 10 landlords.

- Collect 10+ listings manually via Google Form. Verify each landlord's ID yourself (WhatsApp photo of ID is fine).

- Share the static page link in WhatsApp groups. Count how many people click and ask for viewings.

- Track everything: How many viewed? How many messaged? How many fake numbers did you find?

Gate 1 — Pass before Phase 2 You have 10+ verified listings AND at least 5 tenant enquiries in 2 weeks. If you cannot get landlords to give you listings manually, the app will not fix that problem.

PHASE 2 · Weeks 5–12 (8 weeks · ~70 hrs total) Core Backend — Django API Build the verified-listing data engine

Now you earn the right to write real code. This phase builds the Django REST API that will power everything. Frontend comes later — discipline yourself to build backend first.

Weekly Sprint Plan

| Week | Focus | Deliverable | Hours Est. |
| --- | --- | --- | --- |
| Week 5 | Django models | User, Landlord, Listing, ScamReport models created and migrated | 8–10 hrs |
| Week 6 | Auth endpoints | Registration, login, JWT tokens working via Postman | 8–10 hrs |
| Week 7 | Listing CRUD API | POST/GET/PUT/DELETE /api/listings/ — tested in Postman | 8–10 hrs |
| Week 8 | Image upload | Photos upload to Cloudinary via API, URL saved to DB | 6–8 hrs |
| Week 9 | Admin approval flow | Listing has status: pending/verified/rejected — admin can update via API | 6–8 hrs |
| Week 10 | Filtering & search | Filter listings by price, bedrooms, area — query params working | 6–8 hrs |
| Week 11 | Scam report endpoint | POST /api/listings/{id}/report/ — saves report, flags listing after 3 reports | 6–8 hrs |
| Week 12 | Tests & documentation | Write pytest tests for all endpoints. Document API with drf-spectacular. | 8 hrs |

Key Database Tables

users  (extends AbstractUser)

| Column | Type | Purpose |
| --- | --- | --- |
| id | UUID | Primary key — never use sequential integers for users |
| email | VARCHAR | Login identifier — unique |
| phone | VARCHAR | For SMS notifications via Africa's Talking |
| role | ENUM | tenant ¦ landlord ¦ admin |
| is_verified | BOOLEAN | Admin sets to true after ID check |
| created_at | TIMESTAMP | Auto-set on creation |

listings

| Column | Type | Purpose |
| --- | --- | --- |
| id | UUID | Primary key |
| landlord | FK → users | Owner of the listing |
| title | VARCHAR | Short description e.g. 'Bedsitter in Rongai' |
| rent_kes | INTEGER | Monthly rent in Kenya Shillings |
| bedrooms | INTEGER | 0 = bedsitter, 1, 2, 3+ |
| location_lat | DECIMAL | GPS latitude for map pin |
| location_lng | DECIMAL | GPS longitude for map pin |
| area_name | VARCHAR | Human-readable area e.g. 'Rongai' |
| status | ENUM | pending ¦ verified ¦ reserved ¦ taken ¦ rejected |
| is_furnished | BOOLEAN | Furnished or not |
| description | TEXT | Landlord's notes |
| created_at | TIMESTAMP | Auto-set |
| updated_at | TIMESTAMP | Auto-updated — used to flag stale listings |

listing_photos

| Column | Type | Purpose |
| --- | --- | --- |
| id | UUID | Primary key |
| listing | FK → listings | Which listing this photo belongs to |
| cloudinary_url | VARCHAR | Full Cloudinary CDN URL |
| is_primary | BOOLEAN | Primary photo shown in listing card |
| uploaded_at | TIMESTAMP | Auto-set |

scam_reports

| Column | Type | Purpose |
| --- | --- | --- |
| id | UUID | Primary key |
| listing | FK → listings | Reported listing |
| reported_by | FK → users | Who reported (tenant) |
| reason | ENUM | fake_photos ¦ already_taken ¦ wrong_price ¦ fake_agent ¦ other |
| details | TEXT | Optional extra info from reporter |
| created_at | TIMESTAMP | Auto-set |

Gate 2 — Pass before Phase 3 Every endpoint works correctly in Postman. You can create a landlord, submit a listing, upload a photo, approve it as admin, and report a scam — all via API with no errors. Tests pass.

PHASE 3 · Weeks 13–20 (8 weeks · ~70 hrs total) React Frontend Build the tenant and landlord interfaces

Your API is solid. Now you build the UI that tenants and landlords will actually touch. Build the tenant-facing pages first — they are more important and simpler.

Weekly Sprint Plan

| Week | Focus | Deliverable | Hours Est. |
| --- | --- | --- | --- |
| Week 13 | Routing & auth UI | Login, Register pages. JWT stored in memory (not localStorage). Protected routes. | 8–10 hrs |
| Week 14 | Listing browse page | Grid of listing cards. Fetch from API. Filter bar (price, area, bedrooms). | 8–10 hrs |
| Week 15 | Listing detail page | Full photo gallery, rent, area, landlord verified badge, scam report button. | 8 hrs |
| Week 16 | Map integration | Leaflet.js map with pins for each listing. Click pin to see listing card. | 8–10 hrs |
| Week 17 | Landlord dashboard | Landlord can add, edit, toggle availability of their own listings. | 8 hrs |
| Week 18 | Photo upload UI | Multi-photo uploader on listing form. Preview before submit. | 6–8 hrs |
| Week 19 | Admin dashboard | Simple admin page: approve/reject listings, view scam reports, flag landlords. | 8 hrs |
| Week 20 | WhatsApp share + alerts | Share button on every listing. Email alert when saved search gets a new match. | 6 hrs |

Component Architecture

- pages/  BrowsePage, ListingDetailPage, LandlordDashboard, AdminDashboard, LoginPage, RegisterPage

- components/  ListingCard, ListingGrid, FilterBar, MapView, PhotoGallery, VerifiedBadge, ScamReportModal

- context/  AuthContext (stores JWT + user role), ListingsContext (cached listings)

- api/  axios instance with base URL + interceptor to attach JWT header automatically

- hooks/  useListings(), useAuth(), useFilters() — keep components clean

Critical UI Rules for Kenya Design mobile-first. Most Kenyan users will be on Android phones with slow 4G. Every page must load under 3 seconds on a 5MB image budget. Compress all images via Cloudinary transformation URLs. Use skeleton loaders, not spinners.

Gate 3 — Pass before Phase 4 A real person (not you) can open the app on a phone, browse listings, see the map, view a listing detail, and tap the WhatsApp share button — without your help or explanation.

PHASE 4 · Weeks 21–28 (8 weeks · ~60 hrs total) Deploy, Test & Launch Get it live and get real users

This is where most student projects die — they never deploy. Commit to a public URL before adding any more features.

Deployment Stack (Free Tier First)

| Component | Tool & Notes |
| --- | --- |
| Backend hosting | Railway.app — free tier supports Django + PostgreSQL. Add environment variables in dashboard. |
| Frontend hosting | Vercel — free tier, automatic deploys from GitHub main branch. |
| Database | Railway managed PostgreSQL — free up to 500MB, enough for 10,000+ listings. |
| Media storage | Cloudinary free tier — 25GB storage, enough for 3,000+ photo listings. |
| Domain name | Get a .co.ke domain from Kenya Network Information Centre (KeNIC) — ~KSh 1,200/year. |
| SSL certificate | Automatic via Railway and Vercel. HTTPS required — never launch without it. |
| CI/CD | GitHub Actions: run pytest on every push to main. Block merges if tests fail. |
| Error monitoring | Sentry free tier — know when your app crashes before users complain. |

Pre-Launch Checklist

- All API endpoints return correct status codes (no 500 errors in production)

- Images load fast — use Cloudinary f_auto,q_auto,w_800 transformation in all URLs

- Mobile layout tested on real Android device — not just Chrome DevTools

- Landlord ID verification flow tested end-to-end with a real person

- Scam report works and correctly flags listing after 3 reports

- All .env secrets confirmed NOT in GitHub — run git log to verify

- At least 20 real verified listings live before announcing

Soft Launch Strategy

- Week 25: Share with 5 trusted friends. Watch them use it. Take notes silently.

- Week 26: Fix the top 3 pain points they discovered. No new features yet.

- Week 27: Post in Rongai/Kasarani Facebook groups and relevant WhatsApp groups.

- Week 28: DM 10 people actively asking for houses in those groups. Offer to help them find one.

Gate 4 — Pass before Phase 5 The app is live at a real .co.ke URL. You have 20+ verified listings. You have 50+ unique visitors in the first 2 weeks who found it without you sending them the link.

PHASE 5 · Weeks 29–48 (ongoing) Growth Features Add features users are actually asking for

Only add features that users are requesting loudly and repeatedly. Do not build features you think are cool. Every feature must justify itself with user demand.

Prioritized Growth Features

| Feature | Why & How |
| --- | --- |
| Area safety reviews | Tenants rate neighborhoods: water, security, noise, landlord responsiveness. High retention value. |
| Saved search alerts | User saves 'bedsitter Rongai under 10k' — SMS/email when new matching listing added. |
| Landlord response rate | Track how fast landlords respond to enquiries. Shown on profile as a trust signal. |
| Stale listing nudges | Auto-SMS landlord every 7 days: 'Is your listing still available?' One-tap confirm. |
| Commute estimator | Google Distance Matrix API: show distance + estimated matatu fare to CBD or user's workplace. |
| Blacklisted agents | Public list of reported scam agents. Community-curated with admin moderation. |
| Mobile app (React Native) | Only after web has 500+ monthly active users. Web-first is the right call. |
| M-Pesa viewing fee (optional) | Tenant pays KSh 100 to unlock landlord phone number. Reduces spam, generates revenue. |

# Key Mistakes to Avoid

Mistake 1 — Building features nobody asked for Every week you spend building agent subscriptions, 360-degree tours, or an iOS app is a week you are not talking to real users. Build only what users beg for.

Mistake 2 — Never deploying A perfect app on localhost is worth nothing. Deploy something broken in Week 21 and fix it. The feedback from a real URL is 100x more valuable than polishing locally.

Mistake 3 — Skipping Phase 1 (manual validation) If landlords in Rongai will not give you listings when you knock on their door, they will not use your app either. Validate before you code.

Mistake 4 — Storing JWT in localStorage localStorage is vulnerable to XSS attacks. Store your access token in memory (React state) and use httpOnly cookies for refresh tokens. This is a security baseline, not optional.

Mistake 5 — No tests Write at least one pytest test per API endpoint. Without tests, every new feature breaks something old and you will not know until a user complains.

# Recommended Learning Resources

Django REST Framework

- Official docs: djangoproject.com and django-rest-framework.org — read before Googling

- Course: 'Django for APIs' by William S. Vincent — short, focused, no fluff

React

- Official docs: react.dev — the new docs are excellent, start with 'Thinking in React'

- For routing: reactrouter.com/en/main — read the tutorial completely

Maps

- Leaflet.js: leafletjs.com — free, open source, no API key needed for basic maps

- react-leaflet: react-leaflet.js.org — React wrapper for Leaflet

Deployment

- Railway: docs.railway.app — step-by-step Django deployment guide

- Vercel: vercel.com/docs — GitHub integration setup takes under 10 minutes

12-Month Summary Weeks 1-4 Phase 1: Manual validation in Rongai estate Weeks 5-12 Phase 2: Django REST API — all endpoints + tests Weeks 13-20 Phase 3: React frontend — tenant UI + landlord dashboard Weeks 21-28 Phase 4: Deploy to Railway + Vercel, soft launch Weeks 29-48 Phase 5: Growth features based on real user feedback You already know Django, React, SQL, and Git. You have everything you need. Start Phase 1 this weekend.

NyumbaLink Build Roadmap  ·  Version 1.0